BACKBONE AUTOMATION SCOPE

Works Already covered in existing Automation script:

1. Module-wise workflows completed which covered the END to END workflows,
- Below listed modules workflows are completed in BackBone Automation script,
        - FrontOffice
        - Ward
        - OPBilling
        - IPBilling
        - Radiology
        - Cardiology
        - Laboratory
        - BloodBank
        - OT
        - Dietary
        - Physio

2. Updated Automation Test Case flows according to Control Panel Settings of each modules.
     Issues Faced:
  - Control Panel Settings are set according to the user requirements. While running the automation script in client side system or even from QA to Release site, script gets failed.
     Solution Identified:
  - The challenging part while running automation script is to cover the flows according to the current Control panel Settings of backbone application.
  - We have identified the most used Control panel settings for each modules and generated the SQL Queries to retrieve from database for the current settings in each modules.

3. Using Windows Task Scheduler, schedule for test execution by using a Batch File for robot framework.
     Issues Faced:
  - When the Automation script runs continuously for more then 6 hrs, registration page gets stuck and could not the test case flows. Rest of the test cases gets failed due to registration screen issue.
     Solution Identified:
  - Created two separate batch files and run the batch files one by one using task scheduler.

4. Automatically, logs, reports and screenshots generated during test execution are uploaded into a specified location.
     Issues Faced:
  - Logs, reports and screenshots are not updated properly when the task schedule runs one by one.
   Solution Identified:
  - Scripts are added to upload the result files in specified location (logs, reports and screenshot) before running next batch file.

5. Created Result files to Identify Test Execution status, Test Results and Test Failure messages after running Automation script.
     Issues Faced:
  - Sometimes Logs and Reports of robot framework are not generated automatically once test execution gets over.
   Solution Identified:
  - Generated Test Results files for capturing Test Execution Status, Test Results and Test Failure Messages.

6. Created a Scheduler to delete Transaction data automatically before test execution.
     Issues Faced:
  - Performance of the system gets slows down when dumping data into DB with automation test data regularly in server.
     Solution Identified:
  - Created a scheduler to run for data deletion before execution.

7. Created CASH BED TYPE (automationcashward) and CREDIT BED TYPE (automationcreditward) in release server. Added Automation script for running Multiple BEDS against each ward.
     Issues Faced:
  - During Release server execution, script gets failed due to PartBill enabling functionality against BED Type chosen for test data.
     Solution Identified:
  - Created a scheduler to enable partbill for CASH BED TYPE and disable partbill functionality for CREDIT BED TYPE before test execution.

8. Test Data Sheet has to be prepared automatically without manual intervention. For example, valid services which will be able to pass through result approve to result dispatch.(Rad,Card & Lab)
     Issues Faced:
  - During Client side testing, its very tedious process to identify the right service name which passes through each workflow for all the modules. Manual Effort takes more time to prepare test data sheet before test execution work.
     Solution Identified:(in-progress)
  - With the help Sivanath(Imp Team) in backbone team, SP created for Service Extract and also Menu extraction from DB as of now.

Future Automation Scope:

1. HR Module Automation.
  2. Need to cover workflows for Masters page (Create, Edit and Delete) of each module.
3. Need to cover workflows for Reports page of each module. Need to check whether reports gets generated without any errors or not.
4. Part Bill Functionality Workflows coverage.
5. Need to check whether all modules control panel settings pages gets saved or not.

6. Taking control panel values during run time and pasting it in excel.

7. Search for the exception text (example shown below) on each web page load and take screenshot accordingly,

    - Undefined
    - Null
    - Error
    - Object Reference
    - Parser invalid object
    - Server Error
    - Not part of the model
    - DBNull
    - Null
    - Sub Query
      8. Executing workflows based on dependency work flows.
      9. Any new controls added to introduce new fields or Pages should be addressed to Automation Team (Vidhya).